DR Testing Requirements

Disaster Recovery Testing — Acme Retail Platform

v1.0  |  March 2025  |  INTERNAL – CONFIDENTIAL

| Customer | Acme Retail Inc. | Prepared by | Cloud Operations Team (MSP) |
| --- | --- | --- | --- |
| Business Owner | Linda Park – VP Digital Commerce | Technical Owner | James Okonkwo – Platform Lead |
| MSP Lead | Sarah Mitchell – Account Lead | Classification | Internal – Confidential |

# 1. Purpose

This document defines DR testing requirements, test scenarios, acceptance criteria, and reporting obligations for the Acme Retail Platform. DR testing ensures that the objectives (RTO: 4 hours, RPO: 1 hour) in the Business Continuity Requirements Document remain achievable and that recovery procedures stay current.

# 2. DR Test Schedule

| Test Type | Frequency | Participants | Pass Criteria |
| --- | --- | --- | --- |
| Backup Restore Validation | Monthly | MSP Ops Engineer, Customer DBA (optional) | RDS restore to isolated VPC <40 min. Row counts match source within 0.1%. |
| Route 53 Failover Test | Quarterly | MSP Ops, Customer Platform Lead | Failover to maintenance page <30 sec. DNS propagation verified from 3+ regions. |
| RDS Failover Test | Quarterly | MSP Ops, Customer DBA | Aurora cluster failover <60 sec. App reconnects automatically. No data loss. |
| ElastiCache Failover | Semi-annual | MSP Ops Engineer | Redis replica promotion <30 sec. Cache hit rate recovers within 5 min. |
| Partial DR Drill | Quarterly | MSP full team, Customer Platform Lead + DBA | RDS cross-region replica promoted within 30 min. EC2 ASG launched in DR region. Health check passes. |
| Full DR Drill | Annual | MSP full team, Customer Platform Lead + CTO + Business Owner | Complete service in us-west-2 within 4-hour RTO. All critical paths tested. Route 53 cutover verified. RPO validated. |
| Direct Connect Failover Test | Annual | MSP Network Eng, Customer Network Team | WMS connectivity via VPN within 5 min of DX failover. Inventory sync resumes within 10 min. |

# 3. Full DR Drill — Detailed Test Plan

Full DR drill requires a 4-hour maintenance window (Sundays 02:00–06:00 UTC). StatusPage update required 48 hours in advance. Customer CTO authorises start.

| Step | Action | Owner | Pass Criteria |
| --- | --- | --- | --- |
| 1 | Pre-drill: verify DR infrastructure (terraform plan on DR workspace = 0 changes) | MSP Infra | DR VPC, subnets, ASG (0 desired), SGs all confirmed present and current. |
| 2 | Take manual RDS snapshot as pre-drill recovery point | MSP Ops | Manual snapshot in 'available' state before drill starts. |
| 3 | Simulate region failure: force Route 53 health check UNHEALTHY | MSP Ops (Customer approval required) | Route 53 failover routing activates within 60 seconds. |
| 4 | Promote RDS cross-region replica to standalone writer in us-west-2 | MSP Ops + Customer DBA | Promotion completes <30 min. New writer endpoint available. |
| 5 | Set DR ASG desired capacity to 4 (minimum) | MSP Ops | 4 instances pass health checks within 15 min. |
| 6 | Deploy latest artefact to DR EC2 via CodeDeploy DR pipeline | MSP Ops + Customer Eng | Deployment succeeds. All instances InService on DR ALB. |
| 7 | Run smoke test suite against DR ALB endpoint | MSP QA / Customer Eng | Smoke test pass rate >95%. Checkout, search, order status all functional. |
| 8 | Validate RPO: confirm last replicated transaction timestamp vs drill start | Customer DBA + MSP | Replication lag at promotion time <60 minutes. Meets RPO of 1 hour. |
| 9 | Validate RTO: total elapsed from health check failure to smoke test pass | MSP Account Lead | Elapsed time <240 minutes. Meets RTO target. |
| 10 | Fail-back: restore Route 53 health check; reroute traffic to us-east-1 | MSP Ops (Customer approval) | Traffic returns to us-east-1 within 60 sec. DR ASG scaled to 0. |
| 11 | Post-drill: re-establish cross-region replication (us-east-1 primary) | MSP Ops + Customer DBA | Replication re-established. Lag <1 min within 60 min of fail-back. |

# 4. Reporting Requirements

- DR test report delivered to Customer Platform Lead and Business Owner within 5 business days of each test.

- Report must include: test date, participants, elapsed time per step, pass/fail per criterion, issues, action items with owners and due dates.

- Failed acceptance criteria generate a P2 Jira ticket; remediation plan within 10 business days.

- Annual full DR drill report included in the Quarterly Executive Review deck.

# 5. Current DR Test History

| Test | Date | Result | RTO Achieved | Notes / Actions |
| --- | --- | --- | --- | --- |
| Backup Restore | 15 May 2025 | PASS | 22 min | Restore to isolated VPC. Row counts validated. Certificate issued. |
| RDS Failover | 8 Apr 2025 | PASS | 48 sec | Aurora promoted. App reconnected in 90 sec. No data loss. |
| Route 53 Failover | Mar 2025 | PASS | 28 sec | Failover to maintenance page confirmed. DNS propagation <30 sec globally. |
| Partial DR Drill | 10 Apr 2025 | PARTIAL PASS | N/A | RDS promotion tested. EC2 ASG launch deferred to annual drill. Jira: OPS-2310. |
| Full DR Drill | Scheduled Q3 2025 | PENDING | — | September 2025 maintenance window. MSP to issue pre-drill checklist 4 weeks prior. |
| DX Failover Test | Not tested (18 mo.) | OVERDUE | — | Jira: OPS-2350. Customer network team scheduling required. Complete before Q3 2025. |